# Cboard Enhancement Project – FULL Sprint Breakdown (12 Sprints)

## Sprint 1 – Environment Setup & Base Architecture

- Install and configure development environments (Node.js, PHP, MySQL).

- Fork and clone Cboard repository.

- Replace Firebase placeholders with PHP/MySQL architecture plan.

- Establish folder structure for backend API.

- Create base MySQL schema tables.

- Deliverable: Cboard runs locally with placeholder backend endpoints.

## Sprint 2 – User Profiles & Database Backbone

- Implement MySQL tables: users, profiles, cards.

- Build PHP REST API for CRUD operations on profiles.

- Integrate frontend profile listing with backend.

- Deliverable: Profile creation + editing persisted in MySQL.

## Sprint 3 – Card Editing Mode (Layout, Text, Image Controls)

- Implement card layout templates (1x1, 1x5, 4x6, etc.).

- Implement card editing UI for title, text size, colors.

- Build auto-square image formatter + compression engine.

- Add text-to-image generator.

- Deliverable: Full Editing Mode working with backend.

## Sprint 4 – Communication Mode (Playback + Sentence Bar)

- Implement card selection animations.

- Implement sentence bar assembly & playback order.

- Add voice synthesis options (Cantonese + English).

- Add configurable speech rate + voice types.

- Deliverable: Communication Mode fully functional.

## Sprint 5 – Accessibility: Scanning Engine (Single + Row/Column)

- Implement scanning highlight box logic.

- Add adjustable scanning speed (+0.5s increments).

- Add loop settings (including infinite loops).

- Add selectable audio guide modes.

- Deliverable: Scanning engine works across pages.

## Sprint 6 – External Switch + Eye Tracking Support

- Build external switch interface compatibility.

- Long-press logic for Operation Button Scanning.

- Eye-tracking event mapping to card selection.

- Deliverable: Tool usable entirely via switch or eye-tracking.

## Sprint 7 – Jyutping Keyboard (Input Logic + Audio)

- Implement initial consonant and vowel logic.

- Implement matching engine for Chinese characters.

- Integrate Jyutping dictionary DB.

- Add audio playback per key and per character.

- Deliverable: Fully functional Jyutping Communication Keyboard.

## Sprint 8 – Profile Transfer Engine (Import/Export)

- Implement QR-code transfer.

- Implement cloud transfer with unique retrieval codes.

- Implement email ZIP import/export method.

- Implement public profile library.

- Deliverable: Cross-device profile transfer completed.

## Sprint 9 – AI Engine Phase 1 (Predictive Typing & Card Suggestion)

- Implement predictive Jyutping suggestions.

- Implement next-word prediction engine.

- Implement AI symbolic card recommendation based on context.

- Deliverable: AI-enhanced typing + AI card selection.

## Sprint 10 – AI Engine Phase 2 (Adaptive Jyutping Learning)

- Implement user-level learning model (tracks common mistakes).

- Implement difficulty adjustment engine for learning games.

- Deliverable: Personalized Jyutping assistant operational.

## Sprint 11 – Optional Modules (Learning Games + OCR Translator)

- Implement Jyutping spelling game.

- Implement picture-word matching game.

- Implement OCR → Jyutping converter.

- Implement annotated image download.

- Deliverable: Optional modules complete.

## Sprint 12 – Website + Logs + Final Integration + Security Compliance

- Build project website: introduction, guides, FAQ.

- Implement logging module: timestamped card logs + Excel export.

- Conduct performance optimization (ensure <100ms keyboard latency).

- Implement SRAA and PIA compliance items.

- Deliverable: Full release candidate build.